Test Plan

Cognitive Assistant for Networks (CAN) Release 5.0

©www.avanseus.com

3/20/2020

www.avanseus.com

Reshmi Murali (AVT041)

Avanseus Holdings PTE Ltd.

Version: 2.0

Created: 03/20/2020

Last Updated:

Status:  Draft

Revision and Signoff Sheet

Document History- To maintain a list of changes being made

| Version | Date | Author | Description of Change |
| --- | --- | --- | --- |
| 1 | 03/20/2020 | Reshmi Murali(AVT041) | Draft |
| 2 | 08/14/2020 | Reshmi Murali(AVT041) | Draft |

Approvers List- To track who has reviewed and signoff on the Test plan

| Name | Role | Approved/ Reviewed | Approval / Review Date |
| --- | --- | --- | --- |
| Chiranjib Bhandary | Head of Technology |  |  |

Reference Documents-Documents used as an input to create the Test plan

| Version | Date | Document Name |
| --- | --- | --- |
| 1.0 |  | CAN_User_Manual_V0_Desktop |
| 4.0 |  | CAN_4.0_User_Manual_v4.docx |

Table of Contents

1.	INTRODUCTION	4

1.1.	Purpose	4

1.2.	Project Overview	4

1.3.	Audience	4

2.	TEST STRATEGY	5

2.1.	Test Objectives	5

2.2.	Test Assumptions	5

2.3.	Test Principles	6

2.4.	Data Approach	7

2.5.	Scope and Levels of Testing	7

2.5.1.	Smoke Testing	7

2.5.2.	Functional Test	7

TEST ACCEPTANCE CRITERIA	7

TEST DELIVERABLES	8

TEST DELIVERABLES	8

2.5.3.	UI/UX Test	9

TEST ACCEPTANCE CRITERIA	9

TEST DELIVERABLES	9

2.5.4.	User Acceptance Test (UAT)	9

TEST DELIVERABLES	10

3.	EXECUTION STRATEGY	10

3.1.	Entry and Exit Criteria	10

3.2.	Test Cycles	11

3.3.	Validation and Defect Management	11

3.4.	Test Metrics	12

4.	TEST MANAGEMENT PROCESS	12

4.1.	Test Management	12

4.2.	Test Design Process	13

4.3.	Test Execution Process	13

4.4.	Test Risks and Mitigation Factors	14

4.5.	Role Expectations	15

4.5.1.	Project Management	16

4.5.2.	Test Planning (Test Lead)	16

4.5.3.	Test Team	16

4.5.4	Test Lead	16

4.5.5 	Development Team	17

5.	TEST ENVIRONMENT	17

6.	APPROVALS	17

# INTRODUCTION

## Purpose

This Test plan describes the Testing approach and overall framework that will drive the testing of the Cognitive Assistant for Networks Release 5.0. The document introduces:

- Test Strategy: It describes the rules to do the Test. It includes the input available of the project (e.g.: start / end dates, objectives, assumptions); description of the process to set up a valid Test (e.g.: entry / exit criteria, creation of Test cases, specific tasks to perform, task scheduling and data strategy).

- Execution Strategy: It describes the procedure to perform the Test and process to identify and report the defects, and to fix and implement fixes.

- Test Management: It describes the process to handle the logistics of the Test and all the events that come up during execution (e.g.: communications, escalation procedures, risk and mitigation, Team roster).

## Project Overview

The Avanseus TM Cognitive Assistant for Networks is an Artificial Intelligence driven application. It predicts the potential failure of network events and recommends the preventive measures. It helps to detect failures that cannot be identified by existing network monitoring systems. It uses the advanced machine learning to continuously extract the ever improving information for the efficient network operations. The solution analyzes both structured and unstructured data. This includes internal data such as syslog messages, trouble ticket and alarm information, network configuration data, and customer complaints, as well as external data such as weather conditions. After analysis of this data, the solution significantly reduces the time for Root Cause Analysis (RCA), automatically identifies the recommended actions and improves the network availability. The solution is delivered to the users via interactive Smartphone, tablet or PC applications as well as daily reports.

## Audience

- Project Team members perform the tasks specified in this document, and provide input and recommendations on this document.

- Head of Technology plans the testing activities in the overall project schedule, reviews the document, tracks the performance of the Test in accordance with the task specified, approves the document and is accountable for the results.

- Test Lead, UI/ UX Lead, Lead-Technical Writer, Technical Manager, Product Manager and Delivery Team representative (who forms the UAT Team) takes part in the UAT Test to ensure that the business is aligned with the results of the Test.

- Technical team ensures that the Test plan and deliverables are in line with the design, provides the environment for testing and follows the procedures related to the fixes of defects.

# TEST STRATEGY

## Test Objectives

The objective of the Test is to verify that the functionality of Cognitive Assistant for Networks (CAN) Release 5.0 works according to the specifications.

The Test will execute and verify the Test cases. It will also identify, fix and retest all the critical, high and medium severity defects as per the entrance criteria. It also prioritizes the lower severity defects for future fixing via Requirements.

The final product of the Test is twofold:

- A production-ready software

- A set of stable Test cases that can be reused for Functional and UAT Test execution.

## Test Assumptions

Key Assumptions

- Production like data is required and should be available in the system prior to start of Functional Testing.

- In each Testing phase, after the functionality Testing (Cycle 1), a round of complete testing (Cycle 2) will be initiated if the defect rate is high in Cycle 1.

General

- Perform the Smoke Testing once the build is ready for testing.

- Performance Testing is not considered for this estimation.

- All the defects would come along with a snapshot JPEG format.

- The Test Team assumes all the necessary inputs required during Test design and execution will be supported by Development Manager appropriately.

- The QA group will perform the Test case design activities.

- Development Team will own the Test environment and preparation activities.

- Development Team will provide Defect fix plans based on the Defect meetings during each cycle to plan. The same will be informed to Test Team prior to start of the Defect fix cycles.

- The HoT will review and sign-off all the Test cases prepared by the Test Team prior to start of the Test execution.

- Redmine tool tracks all the defects. Any plan of defect fixes will be shared with the Test Team prior to applying the fixes on the Test environment.

- HoT will review and sign-off all the Test deliverables.

- The release will provide Test planning, Test design and Test execution support.

- Test Team will manage the testing effort with close coordination with Technical Manager-Development / HoT.

- Development Team has the knowledge and required experience, or has received adequate training in the system and the development process.

- There is no environment downtime during the Test due to outages or defect fixes.

- The system will be treated as a black box; if the information displays correctly in the reports online, it will be assumed that the database is working properly.

- Cycle 2 will be initiated, if there are more defects in Cycle 1.

Module wise Functional Testing

- During this testing, as and when a module is developed, it will be pushed into the Test environment and the Testing Team will test the module with the requirements available and the UI Design.

UI Testing

- Once the complete UI has been designed and when the application is ready in the Test environment for testing, the first round of testing done will be the UI/UX testing.

- This testing will be performed by the Test Lead with the help of Lead-UI/UX designer.

- The Testing team will use the UI Design of all the screens available in invision to test the UI/UX of the application.

Functional Testing

- During Functional Testing, Testing Team will use preloaded data which is available on the system at the time of execution.

- The Test Team will perform Functional Testing and Regression Testing only on Cognitive Assistant for Networks (CAN) 4.0.

UAT

- UAT Team of the organization will perform the UAT Test execution and will provide their support on creating UAT Test cases.

Security testing

- A basic level of security testing will be performed by the testing team.

## Test Principles

- Testing will be focused on meeting the business objectives, cost efficiency, and quality.

- There will be common, consistent procedures for all the Teams supporting the Testing activities.

- Testing processes will be well defined, yet flexible, with the ability to change as needed.

- Testing activities will build upon previous stages to avoid redundancy or duplication of effort.

- Testing environment and data will emulate a production environment as much as possible.

- Testing will be a repeatable, quantifiable, and measurable activity.

- Testing will be divided into distinct phases, each with clearly defined objectives and goals.

- There will be an entrance and exit criteria.

## Data Approach

- In functional Testing, Cognitive Assistant for Networks (CAN) Release 5.0 will contain pre-loaded Test data. It will be used for testing activities.

## Scope and Levels of Testing

### Smoke Testing

PURPOSE: The purpose of this Test is to make sure that the critical defects are removed before the start of next levels of testing.

SCOPE: First level navigation and testing the various scenarios from login to logout in an exploratory way.

TESTERS: Testing Team.

METHOD: This Smoke Test is carried out in the application without any Test scripts and documentation.

TIMING: At the beginning of each cycle.

### Functional Test

PURPOSE: Functional Testing will be performed to check the functionality of application. The functional Testing is carried out by feeding the input and validates the output from the application.

Scope: The scope is high level due to changes in the requirement.

TESTERS: Testing Team.

METHOD: The Test will be performed according to Functional scripts/Test cases, which are designed and stored in Google sheets.

TIMING: After the completion of Smoke Test.

#### TEST ACCEPTANCE CRITERIA

- Approved User Manual and Requirements document must be available prior to start of Test design phase.

- The Test cases are approved and signed-off prior to start of Test execution.

- Development completed, unit tested with pass status and results are shared to Testing Team to avoid the duplicate defects.

- Test environment with application installed, configured and ready to use state.

#### TEST DELIVERABLES

| Sl.No. | Deliverable Name | Author | Reviewer |
| --- | --- | --- | --- |
| 1. | Test Plan | Test Lead | Head of Technology |
| 2. | Functional Test Cases | Test Team Member | Test Lead |
| 3. | Logging Defects | Test Team Member | Test Lead |
| 4. | Daily/Weekly Status Report | Test Team | Test Lead |
| 5. | Test Closure Report | Test Lead | Head of Technology |

Generally, testing is not carried out in one cycle. On the basis of testing scope, we can estimate the required time and establish the time.

2.5.2.1 Regression Test

PURPOSE: This Test validates the functionality of the system after all the defects have been retested. It allows the Testers to complete the final review of the functionality of the system prior to UAT Testing. The Testers tests and confirms that a recent program or code change has not adversely affected the existing features.

TESTERS: The QA group of the organization performs the Regression Testing.

METHOD: Software Testing is an activity which includes enhancements, error corrections, optimization and addition/deletion of the existing features. These modifications may cause the system to work incorrectly. Therefore, Regression Testing becomes necessary.

TIMING: After the Functional Testing.

#### TEST DELIVERABLES

| Sl.No. | Deliverable Name | Author | Reviewer |
| --- | --- | --- | --- |
| 1. | Regression Test Cases | Test Team | Test Lead's Sign-off |

### UI/UX Test

PURPOSE: UI/UX testing will be performed to check if the look and feel of application is as per the design given by the UI/UX designer. The UI/UX Testing is carried out by using the design screens present in the invision as inputs and validates the output from the application.

Scope: The scope is high level due to changes in the requirement.

TESTERS: Testing Team and supported by UI/UX-Design lead.

METHOD: The Test will be performed according to Functional scripts/Test cases, which are designed and stored in Google sheets.

TIMING: After the completion of Smoke Test and parallel to Functional Test and before Regression test.

#### TEST ACCEPTANCE CRITERIA

- Approved Requirements document and the UI/UX screens’ design must be available prior to start of Test design phase.

- The Test cases are approved and signed-off prior to start of Test execution.

- Development completed, unit tested with pass status and results are shared to Testing Team to avoid the duplicate defects.

- Test environment with application installed, configured and ready to use state.

#### TEST DELIVERABLES

| Sl.No. | Deliverable Name | Author | Reviewer |
| --- | --- | --- | --- |
| 1. | UI/UX test cases | Test Lead | Lead-UI/UX designer |

Generally, testing is not carried out in one cycle. On the basis of testing scope, we can estimate the required time and establish the time.

### User Acceptance Test (UAT)

PURPOSE: This Test validates the business logic. It allows the end users to complete the final review of the system prior to deployment.

TESTERS: The UAT Team of the organization performs the UAT.

The UAT team consists of Test Lead, UI/ UX Lead, Lead-Technical Writer, Technical Manager, Product Manager and Delivery Team representative.

METHOD: Since the business users are the most indicated to provide input around business needs and how the system adapts to them, it may happen that the users do some validation not contained in the scripts. UAT Test Team will write the UAT Test cases based on the inputs from End users.

TIMING: After all other levels of Testing (Smoke, Functional and Regression) are done. Only after completion of this Test, the product can be released to production.

#### TEST DELIVERABLES

| Sl. No. | Deliverable Name | Author | Reviewer |
| --- | --- | --- | --- |
| 1. | UAT Test Cases | Test Team | Head of Technology's Sign off |

# EXECUTION STRATEGY

## Entry and Exit Criteria

- The Entry Criteria refers to the desirable conditions in order to start the Test execution. The migration of the code and fixes need to be assessed at the end of each cycle.

- The Exit Criteria are the desirable conditions that need to be met in order to proceed with the next stage.

- The Entry and Exit Criteria are the flexible benchmarks. If they are not met, the Test Team will assess the risk, identify the mitigation actions and provide a recommendation. These all are the inputs to the project manager for a final “go-no go” decision.

- The Entry Criteria to start the execution phase of the Test: the activities listed in the Test Planning section of the schedule are 100% completed.

- The Entry Criteria to start each cycle: the activities listed in the Test Execution section of the schedule are 100% completed at each cycle.

| Exit Criteria | Test Team | Technical Team | Notes |
| --- | --- | --- | --- |
| 100% Test Scripts executed |  |  |  |
| 95% pass rate of Test Scripts |  |  |  |
| No open Critical and High severity defects |  |  |  |
| 95% of Medium severity defects have been closed |  |  |  |
| All remaining defects are either cancelled or documented as requirements for a future release |  |  |  |
| All expected and actual results are captured and documented with the Test cases |  |  |  |
| All defects logged in Redmine tool |  |  |  |
| Test Closure Memo completed and signed off |  |  |  |

## Test Cycles

  - There will be two cycles for functional Testing. In each cycle, the Test Team will execute all the Test cases.

  - The objective of the first cycle is to identify any blocking, the critical defects, and most of the high defects. It is expected to use some work-around in order to get to all the scripts.

  - The objective of the second cycle is to identify the remaining high and medium defects, remove the work-around from the first cycle, correct gaps in the scripts and obtain the performance results.

  - The UAT Test will consist of one cycle.

## Validation and Defect Management

- It is expected that the Testers execute all the scripts/Test cases in each of the cycles described above. However, the Testers could also do additional testing, if they identify a possible gap in the scripts. If a gap is identified, the scripts and traceability matrix will be updated and then a defect will be logged against the scripts.

- Redmine Tool will track the defects. The Technical Team will gather information on a daily basis from the Redmine Tool, and request additional details from the Defect Coordinator. The technical Team (Development Team) will work on fixes.

- It is the responsibility of the Tester to open the defects, link them to the corresponding script, assign an initial severity, priority and status, retest and close the defect. It is the responsibility of the Test Lead to review the severity of the defects and facilitate the Technical Team with the fix and its implementation, communicate with the Test Team whether the Test can continue or should be halt, request the Tester to retest, and modify the status as the defect progresses through the cycle. It is the responsibility of the Technical Team to review the defects on a daily basis, ask for details, if necessary, fix the defect, communicate to the Test Lead if the fix is done, and implement the solution per the Test Lead's request.

The defects found during the testing will be categorized as follows:

| Severity | Impact |
| --- | --- |
| 1 (Critical) | - This bug is critical enough to crash the system, lead to file corruption, or potential data loss. - It causes an abnormal return to the operating system (crash or a system failure message appears). - It causes the application to hang and requires re-booting the system. |
| 2 (High) | - It causes a lack of vital program functionality with workaround. |
| 3 (Medium) | - This Bug will degrade the quality of the system. However, there is an intelligent workaround to achieve the desired functionality - for example through another screen. - This bug prevents the Testing of other areas of the product. However, other areas can be independently tested. |
| - 4 (Low) | - There is an insufficient or unclear error message, which has minimum impact on product use. |
| 5(Cosmetic) | - There is an insufficient or unclear error message that has no impact on product use. |

## Test Metrics

Test metrics measures the progress and level of success of the Test and shared with the Head of Technology for approval. Some of the metrics are as follows:

| Report | Description | Frequency |
| --- | --- | --- |
| Test preparation & Execution Status | To report on % complete, %WIP, % Pass, % Fail Defects severity wise Status – Open, closed, any other Status | Weekly Daily (optional) |
| Daily execution status | To report on Pass, Fail, Total defects, highlight Showstopper/ Critical defects | Daily |
| Project Weekly Status report | Project driven reporting (As requested by HoT) | Weekly – If project Team needs weekly update apart from daily status reports. |

# TEST MANAGEMENT PROCESS

## Test Management

Currently we use Google sheets for the Test Management. All Testing artifacts such as Test cases, Test results are updated in the Google sheets and are shared among the Team.

- The Testing Team will have all the details required for the design of Test cases.

- During the Test Design phase, all the Test cases are written in Google sheets. Any change to the Test case will be directly updated in the Google sheets.

- Each Tester (only one member currently) will directly access their respective assigned Test cases and update the status of the Test cases in the Google sheets directly.

- Any defect encountered will be described in the Defects tab present in Redmine Tool and linking is done by linking the defect number to the particular Test case/Test step.

- During Defect fix testing, defects are re-assigned back to the Tester to verify the defect fix. The Tester verifies the defect fix and updates the status directly in Defect status field in the Redmine tool.

- Reports tab shows the status report of Test cases executed, Passed, Failed, No. of open defects, Severity wise defects etc.

## Test Design Process

- The Tester will understand each requirement and prepare corresponding Test case to ensure all requirements are covered.

- Each Test case will be mapped to Requirements as part of Traceability matrix.

- Head of Technology will review each Test case and the reviewed defects are captured and shared with the Test Team. The Tester will rework on the reviewed defects and finally obtain approval and sign-off of the Head of Technology.

- During the preparation phase, Tester will use the functional requirements document and the UI/UX design of the screens to write step by step Test cases.

- Testers will maintain a clarification Tracker sheet and same will be shared periodically with the Requirements Team and accordingly the Test case will be updated. The clarifications may sometimes lead to Change Requests or not in scope or detailing implicit requirements.

- Head of Technology will communicate the Sign-off for the Test cases to the Test Lead.

- Any subsequent changes to the Test case, if any, will be directly updated in the Google Sheets.

## Test Execution Process

- Once all Test cases are approved and the Test environment is ready for Testing, Tester will start the Test of the application to ensure the application is stable for Testing.

- Tester needs to ensure necessary access to the Testing environment, Google sheets and the Redmine Tool for updating the Test status and raise defects. If any issues arises, it will be escalated to the Head of Technology as escalation.

- If any showstopper during the smoke Testing, it will be escalated to the respective development SPOCs for fixes.

- The Tester performs step by step execution and updates the executions status. The Tester enters Pass or Fail Status for the Test cases in the Test cases sheet.

- Tester will prepare a Run chart with day-wise execution details.

- If any failure occurs, defect will be raised as per severity. It will have the detailed steps to simulate along with screenshots if appropriate and will be assigned to the developer. It will be sent as an email and the details will be documented in the Redmine tool which can be downloaded as an excel or PDF file.

- Daily Test execution status as well as Defect status will be reported to the Head of Technology.

- Testing Team will participate in defect triage meetings in order to ensure all Test cases are executed with either pass/fail category.

- If there are defects that are not part of steps but could be outside the Test steps, such defects need to be captured and mapped against the Test case level or at the specific step where that issue was encountered (after confirming with Test Lead).

- Repeat this process until all Test cases are executed fully with Pass/Fail status.

- During the subsequent cycle, any defects fixes applied will be tested and results will be updated during the cycle.

As per Process, final sign-off or project completion process will be followed.

## Test Risks and Mitigation Factors

| Risk | Prob. | Impact | Mitigation Plan |
| --- | --- | --- | --- |
| SCHEDULE Testing schedule is tight. If the start of the Testing is delayed due to design tasks, the Test cannot be extended beyond the UAT scheduled start date. | High | High | The Testing Team can control the preparation tasks (in advance) and the early communication with involved parties. |
| RESOURCES One member in the Testing Team. | High | High | Holidays and vacation have been estimated and built into the schedule; deviations from the estimation could result in delays in the Testing. |
| DEFECTS Defects are found at a late stage of the cycle or at a late cycle; defects discovered late are most likely be due to unclear specifications and are time consuming to resolve. | Medium | High | Defect management plan is in place to ensure prompt communication and fixing of issues. |
| SCOPE Scope completely defined | Medium | Medium | Scope is well defined but the changes in the functionality are not yet finalized or may keep on changing. |
| Non-availability of Independent Test environment and accessibility | Medium | High | Due to non-availability of the environment, the schedule gets impacted and will lead to delayed start of Test execution. |
| Delayed Testing Due To new Issues | Medium | High | During Testing, there is a good chance that some “new” defects may be identified and may become an issue that will take time to resolve. There are defects that can be raised during Testing because of unclear document specification. These defects can yield to an issue that will need time to be resolved. If these issues become showstoppers, it will greatly impact on the overall project schedule. If new defects are discovered, the defect management and issue management procedures are in place to immediately provide a resolution. |

## Role Expectations

The following list defines the expectations related to the roles directly involved in the management, planning or execution of the Test for the project.

| SN0. | Roles | Name | Contact Info |
| --- | --- | --- | --- |
| 1. | Head of Technology | Chiranjib Bhandary |  |
| 2. | Test Lead | Reshmi Murali |  |
| 3. | Lead-UI/UX | Sindhu Varun |  |
| 4. | Lead-Technical Writing | Sandeep Singh |  |
| 5. | Product Manager | Abhilash R |  |
| 6. | Testing Team | Only one member in Testing team currently |  |
| 7. | Development Team | All the development team members |  |
| 8. | Technical Manager | Naveen Mahale |  |

### Project Management

- Head of Technology: reviews the content of the Test Plan and signs-off it.

### Test Planning (Test Lead)

- Ensure the entrance criteria are used as input before start the execution.

- Develop the Test plan and the guidelines to create Test conditions, Test cases, expected results and execution scripts.

- Provide the guidelines to manage defects.

- Attend the status meetings in person or via the conference call line.

- Communicates to the Test Team, any changes that need to be made to the Test deliverables or application and when they will be completed.

- Provide the functional (requirements management and UI/UX design) and Technical Team to Test Team personnel (if needed).

### Test Team

- Develop Test conditions, Test cases, expected results, and execution scripts.

- Performs the execution and validation.

- Identify, document and prioritize the defects.

- Re-Test after software modifications have been made according to the schedule.

- Provide the regular status.

### 4.5.4	Test Lead

- Acknowledge the completion of a section within a cycle.

- Give the OK to start next level of testing.

- Facilitate the defect communications between Testing Team and technical / development Team.

### 4.5.5 	Development Team

- Reviews the Testing deliverables (Test plan, cases, scripts, expected results, etc.) and provide timely feedback.

- Assists in the validation of results (if requested).

- Supports the development and testing processes being used to support the project.

- Certify that the correct components have been delivered to the Test environment at the points specified in the Testing schedule.

- Keep the Project Team and leadership informed of potential software delivery date slips based on the current schedule.

- Define processes/tools to facilitate the initial and ongoing migration of components.

- Conduct first line investigation into execution discrepancies and assist the Test executors to create the accurate defects.

- Implement fixes to defects according to the schedule.

# TEST ENVIRONMENT

Cognitive Assistant for Networks (CAN) branch master: 5.0 will be hosted on two servers: One to host the actual application and the other to host the database (optionally Application also).

A windows environment with Internet Explorer 10 and above, Microsoft Edge and with Firefox 27.0, as well as Google Chrome 32.0 or later should be available to each Tester.

# APPROVALS

The Name and Title of the persons who must approve the Test plan:

| Name: | Chiranjib Bhandary |
| --- | --- |
| Role: | Head Of Technology |
| Date: |  |